##### NIT6150

##### Advanced Project

##### Project Proposal

##### Sentinel: A Serverless, Multi-Region Website Health Monitoring Platform on AWS

Team Leader:	Tenzing Tsering Lama

Team Members:	Samrat Neupane, Md. Malik

Supervisor:		Dr. Ayesha Ashfaq

VU Sydney

Table of Contents

1.	Introduction	2

2.	Background and Client Profile	3

3.	Purpose and Objectives	4

4.	Scope and Exclusion	6

5.	Assumptions and Constraints	7

6.	Deliverables	8

7.	Schedule	9

8.	Budget	10

9.	Resources Roles and Responsibility	11

10.	References	13

# Introduction

Public websites are core operational infrastructure for almost every organisation now, and even a short period of downtime or slow performance can mean lost revenue, frustrated customers, and damage to reputation. Checking a website by hand every few minutes simply does not scale, which is why automated, continuous monitoring has become standard practice in modern web operations.

This proposal sets out the design and build of a serverless, multi-region website health monitoring platform on Amazon Web Services (AWS), built entirely with Infrastructure-as-Code (IaC). The system checks a configurable list of public websites on a schedule, records their availability and latency to Amazon CloudWatch, shows this data on a live dashboard, and automatically raises alarms and logs incidents whenever a site's health drops below an acceptable threshold. The whole stack is deployed and managed through the AWS Cloud Development Kit (CDK), so every piece of infrastructure is reproducible, version-controlled, and easy to audit (Amazon Web Services, n.d.-a).

Beyond the technical build, the project is meant to develop genuinely useful, industry-relevant skills in DevOps engineering, cloud architecture, and observability, the kind of skills that map closely onto real Site Reliability Engineering (SRE) and DevOps roles (Guerriero et al., 2019; Artac et al., 2017). The rest of this document covers the project's background, objectives, scope, assumptions, deliverables, schedule, budget, and team.

# Background and Client Profile

This project is carried out as the NIT6150 Advanced Project at Victoria University, under the supervision of Dr. Ayesha Ashfaq. It is delivered by a team of three students and is scoped to reflect the kind of production-style monitoring service a small engineering team or early-stage startup might realistically run for its own websites.

The scenario behind the platform is a small to medium organisation running several public websites, a marketing site, a customer portal, an API endpoint, and so on, with no automated way of knowing when one of them slows down or goes offline. Many organisations at this stage cannot justify the cost of a commercial Application Performance Monitoring (APM) product such as Datadog or Pingdom, yet an undetected outage still carries real business risk. A lightweight, serverless, pay-per-use monitoring stack built on native AWS services closes this gap directly, since it costs next to nothing at small scale while still being architecturally capable of scaling up later (Rajan, 2018).

The project also has a clear educational purpose that sits at the centre of the NIT6150 unit. It takes the team from foundational AWS concepts, Regions, Availability Zones, IAM, compute, through to applied monitoring, alerting, and multi-region deployment, mirroring the learning curve a junior DevOps or cloud engineer would go through on the job.

# Purpose and Objectives

The purpose of this project is to design, build, and document a fully automated, serverless website monitoring platform on AWS, delivered entirely as Infrastructure-as-Code, that detects availability and performance problems across a defined set of public websites and notifies the right person when something goes wrong.

Primary Objectives

•  Build and deploy a single-region AWS Lambda function, via AWS CDK, that can check a public web resource and compute meaningful health metrics for it.

•  Extend that function into a scheduled, multi-site web crawler that reads its target list from an Amazon S3 object, runs automatically every five minutes, and publishes availability and latency metrics per site to Amazon CloudWatch, visualised through a CloudWatch Dashboard.

•  Extend the CDK application so the monitoring stack can be deployed identically to more than one AWS Region, improving both resilience and the accuracy of latency measurements taken from different geographic vantage points (Amazon Web Services, n.d.-c).

•  Configure CloudWatch Alarms that trigger when availability or latency metrics breach defined thresholds, publish those alarms to an Amazon SNS topic tagged by metric type, and log every alarm event as a permanent record in Amazon DynamoDB.

•  Keep a version-controlled GitHub repository throughout, with Markdown README files and operational runbooks documenting the system at every phase.

Secondary (Learning) Objectives

•  Build a practical understanding of the DevOps engineer role and Infrastructure-as-Code as a discipline (Guerriero et al., 2019; Artac et al., 2017).

•  Develop working knowledge of core AWS concepts: Regions, Availability Zones, edge services, IAM, and foundational compute, storage, and content-delivery services such as Lambda, EC2, S3, and CloudFront.

•  Gain hands-on experience with AWS's monitoring and notification services, CloudWatch and SNS, along with the thresholding practices used in real production monitoring systems).

•  Practise the everyday habits of professional software engineering: version control, Markdown documentation, and runbook writing on GitHub.

# Scope and Exclusion

In Scope

•  HTTP(S)-based availability and latency checks against a configurable list of public websites.

•  A serverless compute layer (AWS Lambda) orchestrated entirely through AWS CDK

•  Scheduled execution every five minutes via Amazon EventBridge.

•  Custom metric publication to Amazon CloudWatch and a CloudWatch Dashboard for visualisation.

•  Deployment of an identical stack across at least two AWS Regions.

•  Threshold-based CloudWatch Alarms, SNS notifications tagged by metric type, and DynamoDB incident logging.

•  GitHub-based version control with Markdown README and runbook documentation for every phase.

Out of Scope

•  Full Application Performance Monitoring (APM), including distributed tracing, code-level profiling, or real-user monitoring (RUM).

•  Headless-browser or full page-render checks (for example, via a tool like Playwright); checks are limited to HTTP request and response behaviour.

•  Load testing, penetration testing, or security vulnerability scanning of the monitored websites.

•  A custom public-facing web frontend beyond the native CloudWatch Dashboard (this could be proposed as future work).

•  Monitoring of non-HTTP protocols, such as raw TCP services, databases, or internal and private endpoints sitting behind a VPN or VPC.

•  Multi-cloud deployment; the platform is scoped to AWS only.

# Assumptions and Constraints

Assumptions

•  The team has access to a personal or student AWS account with enough IAM permissions to provision Lambda, S3, CloudWatch, SNS, DynamoDB, and EventBridge resources.

•  The monitored websites are public, HTTP(S)-accessible endpoints that do not require authentication or VPN access.

•  AWS Free Tier allowances stay available for the length of the project and are enough to keep the running cost of the system at effectively zero (see Section 8, Budget).

•  The project is delivered by a team of three students, with technical delivery led primarily by one team member and supported by research and testing from the other two.

Constraints

•  Time: the project has to be delivered within the NIT6150 unit's semester timeline (see Section 7, Schedule).

•  Cost: the project has to stay within AWS Free Tier limits; no paid AWS support plan or reserved capacity will be used.

•  Execution limits: AWS Lambda enforces a maximum execution timeout and memory allocation per invocation, which limits how many sites can realistically be checked within a single scheduled run.

•  Regional availability: not every AWS service or instance type is available in every Region, which narrows the choice of secondary Region for the multi-region deployment (Amazon Web Services, n.d.-b).

•  Alert fatigue: alarm thresholds need to be set conservatively enough to avoid false positives from short-lived network blips, which limits how aggressively the system can be tuned for sensitivity.

# Deliverables

## Phase 1: Canary Lambda

•  A CDK application that deploys a single-region AWS Lambda function to check a public website and compute its availability and latency.

•  A documented IAM execution role scoped to least privilege.

•  A GitHub repository with an initial README covering the project's purpose and setup.

## Phase 2: Crawler, Scheduling, and Dashboard

•  A JSON site-list configuration stored in Amazon S3 and read by the Lambda at runtime.

•  A multi-site crawler Lambda scheduled through EventBridge on a five-minute cadence.

•  Custom CloudWatch metrics (availability, latency, SSL certificate expiry, DNS resolution time) published per site, per run.

•  A CloudWatch Dashboard showing the health of every monitored site.

•  The same CDK stack deployed to a second AWS Region.

•  An updated README and a first operational runbook.

## Phase 3: Alarms, Notifications, and Incident Logging

•  CloudWatch Alarms configured against defined availability and latency thresholds.

•  An SNS topic with a confirmed notification subscription and metric-type tagging for filtering.

•  A DynamoDB table recording a permanent, queryable log of every alarm event.

•  Evidence of an end-to-end failure test, from alarm to notification to DynamoDB record.

•  A finalised README, a complete operational runbook, and a documented teardown procedure.

In addition, this project proposal document is itself submitted as the first formal deliverable of the NIT6150 unit.

# Schedule

The project is planned across the semester timeline of the NIT6150 unit, structured around the three phases defined in the project brief. An indicative week-by-week schedule is set out below; exact dates will be confirmed against the official unit calendar.

Weeks 1 to 2: Project Setup and Planning

•  AWS account and IAM setup, CDK toolchain installation, GitHub repository creation, and finalising this proposal.

Weeks 3 to 4: Phase 1, Canary Lambda

•  Metric definition, single-region Lambda development, the CDK stack for Phase 1, and initial testing and documentation.

Weeks 5 to 8: Phase 2, Crawler, Scheduling, Dashboard, Multi-Region

•  S3 configuration design, crawler logic, EventBridge scheduling, CloudWatch metric publication, dashboard construction, and multi-region CDK deployment.

Weeks 9 to 11: Phase 3, Alarms, Notifications, Logging

•  Threshold definition, CloudWatch Alarms, the SNS topic and subscriptions, the DynamoDB incident table, wiring everything together, and end-to-end failure testing.

Week 12: Finalisation and Submission

•  A final documentation pass (README, runbooks), a cost and teardown review, demonstration preparation, and project submission.

# Budget

The platform is designed to run at close to zero ongoing cost by staying within AWS Free Tier limits, which is realistic given how small the monitoring workload actually is: a short, fixed list of websites checked every five minutes.

•  AWS Lambda: the Free Tier includes 1,000,000 free requests and 400,000 GB-seconds of compute per month, on a rolling basis rather than a 12-month trial (Amazon Web Services, n.d.-d).

•  Amazon CloudWatch: the first 10 custom metrics and 10 alarms are free every month (Amazon Web Services, n.d.-e); the project's core metric set, availability and latency per site, should comfortably fit within this allowance at the proposed scale.

•  Amazon S3: covered by the 12-month Free Tier allowance of 5 GB storage and 20,000 GET or 2,000 PUT requests, which is far more than the small JSON configuration file needs.

•  Amazon SNS and Amazon DynamoDB: both carry perpetual Free Tier allowances (1,000 free email notifications a month; 25 GB storage and 25 read and write capacity units) that comfortably cover the project's expected usage (Amazon Web Services, n.d.-f, n.d.-g).

•  Multi-region deployment: AWS Free Tier limits apply per account rather than per Region, so running the same stack in a second Region does not add extra cost on its own at this scale (Amazon Web Services, n.d.-c).

Cost governance: an AWS Budgets billing alert will be set up alongside the core infrastructure to flag any unexpected spend, and the CDK stacks will be torn down with cdk destroy whenever the system is not actively being demonstrated or assessed, to avoid resources quietly piling up.

Estimated total project cost: AUD $0, within AWS Free Tier limits, with a small contingency buffer of AUD $10 set aside for unforeseen testing overage.

# Resources Roles and Responsibility

Team Leader / Lead Developer, Tenzing Tsering Lama

•  Responsible for the majority of technical delivery: infrastructure design and CDK implementation, Lambda development, CloudWatch, SNS, and DynamoDB configuration, testing, and GitHub documentation (README files and runbooks).

Team Member, Samrat Neupane

•  Researches AWS services and best practices relevant to each phase (for example, CloudWatch metrics and alarms, SNS, DynamoDB design patterns), tests the deployed application against expected behaviour, and contributes to documentation and runbooks.

Team Member, Malik

•  Researches AWS services and best practices relevant to each phase (for example, IAM, multi-region deployment, EventBridge scheduling), tests the deployed application against expected behaviour, and contributes to documentation and runbooks.

Supervisor, Dr. Ayesha Ashfaq (VU Sydney)

•  Provides technical guidance, reviews progress at each phase, and confirms that the delivered system meets the NIT6150 project brief and learning objectives.

Resources Required

•  A personal or student AWS account with IAM administrative access for the duration of the project.

•  A local development environment with Node.js, the AWS CDK CLI, and the AWS CLI installed.

•  A GitHub account and repository for version control and documentation.

•  A set of publicly accessible websites to act as monitoring targets during development and testing.

# References

Amazon Web Services. (n.d.-a). AWS Cloud Development Kit (CDK) developer guide. Retrieved August 4, 2026, from https://docs.aws.amazon.com/cdk/v2/guide/home.html

Amazon Web Services. (n.d.-b). AWS global infrastructure: Regions and Availability Zones. Retrieved August 4, 2026, from https://aws.amazon.com/about-aws/global-infrastructure/regions_az/

Amazon Web Services. (n.d.-c). REL10-BP01: Deploy the workload to multiple locations. AWS Well-Architected Framework. Retrieved August 4, 2026, from https://docs.aws.amazon.com/wellarchitected/latest/framework/rel_fault_isolation_multiaz_region_system.html

Amazon Web Services. (n.d.-d). What is AWS Lambda? AWS Lambda developer guide. Retrieved August 4, 2026, from https://docs.aws.amazon.com/lambda/latest/dg/welcome.html

Amazon Web Services. (n.d.-e). What is Amazon CloudWatch? Amazon CloudWatch user guide. Retrieved August 4, 2026, from https://docs.aws.amazon.com/AmazonCloudWatch/latest/monitoring/WhatIsCloudWatch.html

Amazon Web Services. (n.d.-f). What is Amazon DynamoDB? Amazon DynamoDB developer guide. Retrieved August 4, 2026, from https://docs.aws.amazon.com/amazondynamodb/latest/developerguide/Introduction.html

Amazon Web Services. (n.d.-g). What is Amazon Simple Notification Service? Amazon SNS developer guide. Retrieved August 4, 2026, from https://docs.aws.amazon.com/sns/latest/dg/welcome.html

Artac, M., Borovšak, T., Di Nitto, E., Guerriero, M., & Tamburri, D. A. (2017). DevOps: Introducing infrastructure-as-code. In 2017 IEEE/ACM 39th International Conference on Software Engineering Companion (ICSE-C) (pp. 497–498). IEEE. https://doi.org/10.1109/ICSE-C.2017.162

Guerriero, M., Garriga, M., Tamburri, D. A., & Palomba, F. (2019). Adoption, support, and challenges of infrastructure-as-code: Insights from industry. In 2019 IEEE International Conference on Software Maintenance and Evolution (ICSME) (pp. 580–589). IEEE. https://doi.org/10.1109/ICSME.2019.00092

Rajan, R. A. P. (2018). Serverless architecture: A revolution in cloud computing. In 2018 Tenth International Conference on Advanced Computing (ICoAC) (pp. 88–93). IEEE. https://doi.org/10.1109/ICoAC44903.2018.8939081